Initial Project Planning Template

| Date | 11 July 2026 |
| --- | --- |
| Team ID | AIML-HDI-2026 |
| Project Name | A Comprehensive Measure of Well-Being |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

Team: Nimmakayala Venkata Satheesh Kumar (Team Lead), Cherukuri Sailaja Kiranmai (Group Member). Use the template below to track the product backlog and sprint schedule for the project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment & Dataset Setup | USN-1 | Identify and load the Kaggle HDI dataset; set up GPU (cuDF) environment. | 3 | High | Cherukuri Sailaja Kiranmai | 05-Jul-2026 | 06-Jul-2026 |
| Sprint-1 | Data Preparation | USN-2 | Clean and analyze the dataset; impute missing values; perform correlation/EDA. | 5 | High | Cherukuri Sailaja Kiranmai | 06-Jul-2026 | 07-Jul-2026 |
| Sprint-2 | Model Architecture | USN-3 | Design the dual-branch hybrid neural network (primary + secondary branches). | 5 | High | Nimmakayala Venkata Satheesh Kumar | 07-Jul-2026 | 08-Jul-2026 |
| Sprint-2 | Model Training & Testing | USN-4 | Train the model for 120 epochs with AdamW/MSE; evaluate MAE, RMSE, and tier accuracy. | 5 | High | Nimmakayala Venkata Satheesh Kumar | 08-Jul-2026 | 09-Jul-2026 |
| Sprint-3 | Web Application Development | USN-5 | Build the Flask backend and HTML/CSS dashboard for live predictions. | 3 | High | Nimmakayala Venkata Satheesh Kumar | 09-Jul-2026 | 10-Jul-2026 |
| Sprint-3 | Deployment | USN-6 | Deploy the application and tunnel it publicly via LocalTunnel; monitor uptime. | 2 | Medium | Cherukuri Sailaja Kiranmai | 10-Jul-2026 | 10-Jul-2026 |
| Sprint-4 | Documentation & Repository | USN-7 | Create the GitHub repository, upload all project files, and document each phase. | 3 | High | Cherukuri Sailaja Kiranmai | 05-Jul-2026 | 12-Jul-2026 |
| Sprint-4 | Final Testing | USN-8 | Conduct final functional and performance verification of the deployed app. | 2 | Low | All Team Members | 11-Jul-2026 | 12-Jul-2026 |